Table of Contents

# AIR Bulk Vaccination Submission System

## Technical Implementation Plan

Document Version: 1.0
Date: 3 February 2026
Author: Senior Full Stack Developer
Client: David Cannalonga (Authorised Officer)
Project Timeline: 8 Weeks

# Table of Contents

- Executive Summary

- System Overview

- Technology Stack

- Cloud Provider Selection

- Data Validation Strategy

- System Architecture

- Implementation Phases

- Phase 1: Foundation & Authentication

- Phase 2: Excel Processing & Validation

- Phase 3: AIR API Integration

- Phase 4: User Interface Development

- Phase 5: Testing & Certification

- Phase 6: Deployment & Go-Live

- Error Handling Strategy

- Security Considerations

- Appendix A: Excel Template Specification

- Appendix B: AIR Error Code Reference

- Appendix C: Credentials Checklist

# 1. Executive Summary

This document outlines the complete technical implementation plan for building a cloud-hosted web application that enables bulk submission of vaccination records to the Australian Immunisation Register (AIR). The system will allow non-technical pharmacy staff to upload Excel files containing vaccination data, which will be validated locally before submission to Services Australia.

## Key Features

- Simple, intuitive web interface for non-technical users

- Excel file upload with drag-and-drop functionality

- Comprehensive local validation BEFORE any API submission

- Two-step submission process (Record Encounter → Warning Review → Confirm Encounter)

- Complete audit trail and submission history

- Exportable reports for compliance

## Confirmed Requirements

| Requirement | Value |
| --- | --- |
| Organisation Type | Single pharmacy location |
| Expected Batch Size | Up to 150 records per batch |
| Number of Users | 1 admin user |
| Vaccine Types | Multiple (COVID-19, Influenza, etc.) |
| Overseas Immunisations | Not required |
| History Lookup | Not required |
| Warning Handling | Manual review before confirmation |
| Deployment | Cloud-hosted web application |

# 2. System Overview

## What the System Does

- User uploads Excel file → Contains vaccination records in a standardised template

- System validates ALL data locally → Checks every field against AIR business rules BEFORE any API call

- System displays validation results → Shows errors that must be fixed, and warnings to review

- User fixes errors → Re-uploads corrected file or edits in-place

- System calls AIR Record Encounter API → Submits validated records to AIR

- System displays AIR warnings → User reviews any warnings returned by AIR

- User confirms or cancels → Decides whether to proceed with warnings

- System calls AIR Confirm Encounter API → Finalises the submission

- System records audit trail → Stores all submissions for compliance reporting

## Two-Stage API Process (AIR Requirement)

The AIR uses a two-stage submission process:

┌─────────────────┐      ┌─────────────────┐      ┌─────────────────┐
│   Record        │      │   Review        │      │   Confirm       │
│   Encounter     │ ───▶ │   Warnings      │ ───▶ │   Encounter     │
│   (Stage 1)     │      │   (Manual)      │      │   (Stage 2)     │
└─────────────────┘      └─────────────────┘      └─────────────────┘

- Record Encounter: Sends vaccination data, receives informationId and any warnings

- Confirm Encounter: Uses informationId to finalise the submission

# 3. Technology Stack

## Frontend

| Component | Technology | Justification |
| --- | --- | --- |
| Framework | React 18 with Next.js 14 | Server-side rendering, excellent developer experience |
| UI Library | Tailwind CSS + shadcn/ui | Modern, accessible components |
| State Management | React Context + useState | Sufficient for single-user application |
| File Handling | react-dropzone | Industry-standard file upload component |
| Data Tables | TanStack Table | Feature-rich, accessible data grid |
| Form Validation | React Hook Form + Zod | Type-safe validation |

## Backend

| Component | Technology | Justification |
| --- | --- | --- |
| Runtime | Node.js 20 LTS | Stable, well-supported |
| Framework | Next.js API Routes | Unified frontend/backend |
| Excel Processing | SheetJS (xlsx) | Comprehensive Excel parsing |
| Database | PostgreSQL (via Supabase) | Reliable, managed, free tier available |
| Authentication | NextAuth.js | Simple, secure authentication |
| HTTP Client | Axios | Robust HTTP client with retry logic |
| JWT Handling | jose | Standards-compliant JWT library |

## Infrastructure

| Component | Technology | Justification |
| --- | --- | --- |
| Hosting | Vercel | Easiest deployment, free tier, auto-scaling |
| Database | Supabase (PostgreSQL) | Managed PostgreSQL, free tier, easy setup |
| Certificate Storage | Vercel Environment Variables (encrypted) | Secure secret management |
| Logging | Vercel Logs + Database | Comprehensive audit trail |

# 4. Cloud Provider Selection

## Recommendation: Vercel + Supabase

After evaluating multiple options, I recommend Vercel for hosting with Supabase for the database.

### Why Vercel?

| Factor | Vercel | AWS | Azure | Heroku |
| --- | --- | --- | --- | --- |
| Ease of Setup | ⭐⭐⭐⭐⭐ | ⭐⭐ | ⭐⭐ | ⭐⭐⭐⭐ |
| Ease of Management | ⭐⭐⭐⭐⭐ | ⭐⭐ | ⭐⭐ | ⭐⭐⭐⭐ |
| Cost (Low Traffic) | Free | ~$30/mo | ~$40/mo | ~$25/mo |
| Next.js Integration | Native | Manual | Manual | Manual |
| SSL/HTTPS | Automatic | Manual | Manual | Automatic |
| Custom Domain | Easy | Complex | Complex | Easy |
| Auto-Scaling | Yes | Yes | Yes | Yes |

### Why Supabase for Database?

| Factor | Supabase | AWS RDS | Azure SQL | Heroku Postgres |
| --- | --- | --- | --- | --- |
| Free Tier | 500MB | None | None | 10K rows |
| Ease of Setup | ⭐⭐⭐⭐⭐ | ⭐⭐ | ⭐⭐ | ⭐⭐⭐⭐ |
| PostgreSQL | Yes | Yes | No | Yes |
| Built-in Auth | Yes | No | No | No |
| Dashboard | Excellent | Basic | Basic | Basic |

### Estimated Monthly Costs

| Component | Cost |
| --- | --- |
| Vercel (Hobby Plan) | $0 |
| Supabase (Free Tier) | $0 |
| Custom Domain (optional) | ~$12/year |
| Total | $0 - $1/month |

Note: For production, Vercel Pro ($20/mo) and Supabase Pro ($25/mo) provide higher limits and support

# 5. Data Validation Strategy

## CRITICAL: Local Validation Before API Submission

The system performs comprehensive validation on all uploaded data BEFORE any call to the AIR API. This is essential because:

- User Experience: Immediate feedback on data errors without waiting for API responses

- Efficiency: Reduces unnecessary API calls and potential rate limiting

- Cost: Minimises API usage and potential error-handling overhead

- Compliance: Ensures data quality before submission to government systems

## Validation Layers

┌────────────────────────────────────────────────────────────────────┐
│                    LAYER 1: EXCEL FORMAT VALIDATION                │
│   • File is valid Excel (.xlsx, .xls)                              │
│   • Required columns exist                                         │
│   • No empty required cells                                        │
│   • Column headers match template                                  │
└────────────────────────────────────────────────────────────────────┘
                                    │
                                    ▼
┌────────────────────────────────────────────────────────────────────┐
│                    LAYER 2: DATA TYPE VALIDATION                   │
│   • Dates are valid dates (DD/MM/YYYY)                             │
│   • Numbers are numeric                                            │
│   • Text fields don't exceed max length                            │
│   • Postcodes are 4 digits                                         │
└────────────────────────────────────────────────────────────────────┘
                                    │
                                    ▼
┌────────────────────────────────────────────────────────────────────┐
│                    LAYER 3: MEDICARE VALIDATION                    │
│   • Medicare card number is exactly 10 digits                      │
│   • Medicare card number passes Luhn check digit validation        │
│   • IRN is 1-2 digits (1-9 or 1-99)                                │
│   • Medicare card number format matches Services Australia rules   │
└────────────────────────────────────────────────────────────────────┘
                                    │
                                    ▼
┌────────────────────────────────────────────────────────────────────┐
│                    LAYER 4: BUSINESS RULE VALIDATION               │
│   • Vaccine code exists in AIR reference data                      │
│   • Dose number is valid for vaccine type (B, 1-20)                │
│   • Route of administration is valid (IM, ID, SC, OR, IN)          │
│   • Date of service is not in the future                           │
│   • Date of service is not before patient DOB                      │
│   • Gender is valid (M, F, I, N)                                   │
│   • Batch number required for certain vaccines                     │
│   • Vaccine funding type required for certain vaccines             │
└────────────────────────────────────────────────────────────────────┘
                                    │
                                    ▼
┌────────────────────────────────────────────────────────────────────┐
│                    LAYER 5: CROSS-RECORD VALIDATION                │
│   • No duplicate submissions (same patient + vaccine + date)       │
│   • Patient data consistent across records (name, DOB)             │
│   • Logical date sequences for multi-dose vaccines                 │
└────────────────────────────────────────────────────────────────────┘
                                    │
                                    ▼
┌────────────────────────────────────────────────────────────────────┐
│                         VALIDATION COMPLETE                         │
│              Only now proceed to AIR API submission                │
└────────────────────────────────────────────────────────────────────┘

## Medicare Card Number Validation (Layer 3 Detail)

The Medicare card number validation is critical and follows Services Australia rules:

### Algorithm

Medicare Card Number: 10 digits (e.g., 2123456701)
Position:             1 2 3 4 5 6 7 8 9 10

Positions 1-8: Base number
Position 9: Check digit
Position 10: Issue number (1-9, ignored for validation)

Check Digit Calculation:
1. Take positions 1-8
2. Multiply each digit by weight: [1, 3, 7, 9, 1, 3, 7, 9]
3. Sum the results
4. Check digit = sum mod 10

### Implementation

function validateMedicareNumber(medicareNumber) {
  // Must be exactly 10 digits
  if (!/^\d{10}$/.test(medicareNumber)) {
    return { valid: false, error: 'Medicare number must be exactly 10 digits' };
  }

  const digits = medicareNumber.split('').map(Number);
  const weights = [1, 3, 7, 9, 1, 3, 7, 9];
  
  // Calculate weighted sum of first 8 digits
  let sum = 0;
  for (let i = 0; i < 8; i++) {
    sum += digits[i] * weights[i];
  }
  
  // Check digit is position 9 (index 8)
  const calculatedCheckDigit = sum % 10;
  const providedCheckDigit = digits[8];
  
  if (calculatedCheckDigit !== providedCheckDigit) {
    return { valid: false, error: 'Medicare number has invalid check digit' };
  }
  
  // Position 10 (issue number) must be 1-9
  if (digits[9] < 1 || digits[9] > 9) {
    return { valid: false, error: 'Medicare issue number must be 1-9' };
  }
  
  return { valid: true };
}

## Validation Results Display

The system will display validation results in a clear, actionable format:

### Error Types

| Type | Colour | Icon | Action Required |
| --- | --- | --- | --- |
| Error | Red | ❌ | Must fix before submission |
| Warning | Amber | ⚠️ | Review recommended, can proceed |
| Info | Blue | ℹ️ | Informational only |

### Example Validation Results Screen

┌─────────────────────────────────────────────────────────────────────┐
│  VALIDATION RESULTS                                                 │
│  ─────────────────────────────────────────────────────────────────  │
│  Total Records: 47                                                  │
│  ✓ Valid: 42                                                        │
│  ✗ Errors: 5 (must fix)                                             │
│  ⚠ Warnings: 3 (review)                                             │
├─────────────────────────────────────────────────────────────────────┤
│  ERRORS (5)                                                         │
│  ─────────────────────────────────────────────────────────────────  │
│  Row 12: Medicare number "298765432" - Invalid check digit          │
│  Row 15: Vaccine code "INVALID" - Not in AIR reference data         │
│  Row 23: Date of service "15/13/2025" - Invalid date format         │
│  Row 31: Postcode "123" - Must be 4 digits                          │
│  Row 45: IRN "0" - Must be 1-9                                      │
├─────────────────────────────────────────────────────────────────────┤
│  WARNINGS (3)                                                       │
│  ─────────────────────────────────────────────────────────────────  │
│  Row 8: Patient DOB 1920-01-15 - Patient over 100 years old         │
│  Row 19: Duplicate entry - Same patient/vaccine/date as row 18      │
│  Row 33: Date of service 2025-01-01 - Over 60 days ago              │
├─────────────────────────────────────────────────────────────────────┤
│  [Download Error Report]    [Edit in Browser]    [Upload New File]  │
└─────────────────────────────────────────────────────────────────────┘

# 6. System Architecture

## High-Level Architecture

┌─────────────────────────────────────────────────────────────────────┐
│                         USER'S BROWSER                              │
│  ┌────────────────────────────────────────────────────────────────┐ │
│  │                    React/Next.js Frontend                      │ │
│  │  ┌─────────┐  ┌─────────┐  ┌─────────┐  ┌─────────────────┐   │ │
│  │  │ Login   │  │ Upload  │  │ Validate│  │ Submit/History  │   │ │
│  │  │ Screen  │  │ Screen  │  │ Screen  │  │    Screen       │   │ │
│  │  └─────────┘  └─────────┘  └─────────┘  └─────────────────┘   │ │
│  └────────────────────────────────────────────────────────────────┘ │
└─────────────────────────────────────────────────────────────────────┘
                                    │
                                    │ HTTPS
                                    ▼
┌─────────────────────────────────────────────────────────────────────┐
│                         VERCEL (Cloud)                              │
│  ┌────────────────────────────────────────────────────────────────┐ │
│  │                    Next.js API Routes                          │ │
│  │  ┌─────────────┐  ┌──────────────┐  ┌───────────────────────┐  │ │
│  │  │ Auth API    │  │ Validation   │  │ AIR Integration       │  │ │
│  │  │ /api/auth/* │  │ /api/validate│  │ /api/air/*            │  │ │
│  │  └─────────────┘  └──────────────┘  └───────────────────────┘  │ │
│  │  ┌─────────────┐  ┌──────────────┐  ┌───────────────────────┐  │ │
│  │  │ Upload API  │  │ History API  │  │ Export API            │  │ │
│  │  │ /api/upload │  │ /api/history │  │ /api/export           │  │ │
│  │  └─────────────┘  └──────────────┘  └───────────────────────┘  │ │
│  └────────────────────────────────────────────────────────────────┘ │
│                                                                     │
│  ┌────────────────────────────────────────────────────────────────┐ │
│  │                    Business Logic Layer                        │ │
│  │  ┌──────────────┐  ┌───────────────┐  ┌─────────────────────┐  │ │
│  │  │ Excel Parser │  │ Validation    │  │ PRODA Auth Module   │  │ │
│  │  │ (SheetJS)    │  │ Engine        │  │ (JWT/Certificate)   │  │ │
│  │  └──────────────┘  └───────────────┘  └─────────────────────┘  │ │
│  │  ┌──────────────┐  ┌───────────────┐  ┌─────────────────────┐  │ │
│  │  │ AIR API      │  │ Audit Logger  │  │ Reference Data      │  │ │
│  │  │ Client       │  │               │  │ Cache               │  │ │
│  │  └──────────────┘  └───────────────┘  └─────────────────────┘  │ │
│  └────────────────────────────────────────────────────────────────┘ │
└─────────────────────────────────────────────────────────────────────┘
                    │                               │
                    │                               │
                    ▼                               ▼
┌───────────────────────────┐       ┌─────────────────────────────────┐
│      SUPABASE             │       │    SERVICES AUSTRALIA           │
│  ┌─────────────────────┐  │       │  ┌───────────────────────────┐  │
│  │    PostgreSQL       │  │       │  │    PRODA B2B Auth         │  │
│  │  ┌───────────────┐  │  │       │  │    (OAuth 2.0 + JWT)      │  │
│  │  │ users         │  │  │       │  └───────────────────────────┘  │
│  │  │ submissions   │  │  │       │  ┌───────────────────────────┐  │
│  │  │ audit_logs    │  │  │       │  │    AIR API                │  │
│  │  │ vaccine_ref   │  │  │       │  │    /immunisation/v1/      │  │
│  │  └───────────────┘  │  │       │  │    encounter              │  │
│  └─────────────────────┘  │       │  └───────────────────────────┘  │
└───────────────────────────┘       └─────────────────────────────────┘

## Database Schema

-- Users table
CREATE TABLE users (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  email VARCHAR(255) UNIQUE NOT NULL,
  password_hash VARCHAR(255) NOT NULL,
  name VARCHAR(255) NOT NULL,
  role VARCHAR(50) DEFAULT 'admin',
  created_at TIMESTAMP DEFAULT NOW(),
  last_login TIMESTAMP
);

-- Submissions table
CREATE TABLE submissions (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  user_id UUID REFERENCES users(id),
  filename VARCHAR(255) NOT NULL,
  total_records INTEGER NOT NULL,
  successful_records INTEGER DEFAULT 0,
  failed_records INTEGER DEFAULT 0,
  warning_records INTEGER DEFAULT 0,
  status VARCHAR(50) NOT NULL, -- pending, validating, validated, submitting, 
                               -- awaiting_confirmation, completed, failed
  created_at TIMESTAMP DEFAULT NOW(),
  completed_at TIMESTAMP,
  error_summary JSONB
);

-- Submission records (individual vaccination records)
CREATE TABLE submission_records (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  submission_id UUID REFERENCES submissions(id),
  row_number INTEGER NOT NULL,
  medicare_number VARCHAR(10),
  medicare_irn VARCHAR(2),
  patient_first_name VARCHAR(100),
  patient_last_name VARCHAR(100),
  patient_dob DATE,
  patient_gender VARCHAR(1),
  vaccine_code VARCHAR(20),
  vaccine_dose VARCHAR(5),
  vaccine_batch VARCHAR(50),
  date_of_service DATE,
  route_of_admin VARCHAR(5),
  vaccine_type VARCHAR(10),
  status VARCHAR(50) NOT NULL, -- pending, valid, invalid, submitted, 
                               -- confirmed, failed
  validation_errors JSONB,
  air_information_id VARCHAR(100),
  air_warnings JSONB,
  air_response JSONB,
  created_at TIMESTAMP DEFAULT NOW(),
  updated_at TIMESTAMP
);

-- Audit log
CREATE TABLE audit_logs (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  user_id UUID REFERENCES users(id),
  action VARCHAR(100) NOT NULL,
  entity_type VARCHAR(50),
  entity_id UUID,
  details JSONB,
  ip_address VARCHAR(45),
  created_at TIMESTAMP DEFAULT NOW()
);

-- Vaccine reference data (cached from AIR)
CREATE TABLE vaccine_reference (
  code VARCHAR(20) PRIMARY KEY,
  name VARCHAR(255) NOT NULL,
  brand_name VARCHAR(255),
  antigens JSONB,
  valid_doses JSONB,
  requires_batch BOOLEAN DEFAULT false,
  requires_funding_type BOOLEAN DEFAULT false,
  requires_route BOOLEAN DEFAULT false,
  valid_routes JSONB,
  active BOOLEAN DEFAULT true,
  last_updated TIMESTAMP DEFAULT NOW()
);

-- Indexes
CREATE INDEX idx_submissions_user_id ON submissions(user_id);
CREATE INDEX idx_submissions_status ON submissions(status);
CREATE INDEX idx_submission_records_submission_id ON submission_records(submission_id);
CREATE INDEX idx_audit_logs_user_id ON audit_logs(user_id);
CREATE INDEX idx_audit_logs_created_at ON audit_logs(created_at);

# 7. Implementation Phases

## Phase Overview

| Phase | Duration | Focus | Deliverables |
| --- | --- | --- | --- |
| 1 | Week 1-2 | Foundation & Authentication | PRODA auth working, database setup |
| 2 | Week 2-3 | Excel Processing & Validation | Template, parser, validation engine |
| 3 | Week 3-4 | AIR API Integration | Record Encounter, Confirm Encounter |
| 4 | Week 4-5 | User Interface | All screens functional |
| 5 | Week 5-6 | Testing & Certification | Test environment certified |
| 6 | Week 7-8 | Deployment & Go-Live | Production deployment |

## Detailed Task Breakdown

### Phase 1: Foundation & Authentication (Week 1-2)

| Task ID | Task | Estimated Hours | Dependencies |
| --- | --- | --- | --- |
| 1.1 | Set up Vercel project with Next.js 14 | 2 | None |
| 1.2 | Set up Supabase project and database | 2 | None |
| 1.3 | Create database schema (tables, indexes) | 3 | 1.2 |
| 1.4 | Implement PRODA B2B authentication module | 8 | 1.1 |
| 1.5 | Implement JWT token management (60-min expiry, auto-refresh) | 4 | 1.4 |
| 1.6 | Create certificate storage solution (encrypted) | 3 | 1.1 |
| 1.7 | Set up environment configuration (test/prod) | 2 | 1.1 |
| 1.8 | Implement user authentication (NextAuth.js) | 4 | 1.2, 1.3 |
| 1.9 | Create basic API error handling framework | 3 | 1.1 |
| 1.10 | Write unit tests for auth module | 4 | 1.4, 1.5 |
| Total |  | 35 hours |  |

### Phase 2: Excel Processing & Validation (Week 2-3)

| Task ID | Task | Estimated Hours | Dependencies |
| --- | --- | --- | --- |
| 2.1 | Create Excel template with formatting | 4 | None |
| 2.2 | Add data validation dropdowns to template | 3 | 2.1 |
| 2.3 | Implement Excel parser (SheetJS) | 4 | 1.1 |
| 2.4 | Implement Layer 1: Format validation | 3 | 2.3 |
| 2.5 | Implement Layer 2: Data type validation | 3 | 2.4 |
| 2.6 | Implement Layer 3: Medicare validation | 4 | 2.5 |
| 2.7 | Implement Layer 4: Business rule validation | 6 | 2.6 |
| 2.8 | Implement Layer 5: Cross-record validation | 4 | 2.7 |
| 2.9 | Load AIR reference data (vaccine codes, etc.) | 3 | 1.2 |
| 2.10 | Create validation error response format | 2 | 2.4-2.8 |
| 2.11 | Write unit tests for validation engine | 6 | 2.4-2.8 |
| Total |  | 42 hours |  |

### Phase 3: AIR API Integration (Week 3-4)

| Task ID | Task | Estimated Hours | Dependencies |
| --- | --- | --- | --- |
| 3.1 | Implement AIR Record Encounter API client | 6 | 1.4, 2.10 |
| 3.2 | Implement AIR Confirm Encounter API client | 4 | 3.1 |
| 3.3 | Implement batch processing logic | 4 | 3.1 |
| 3.4 | Implement warning extraction and display | 3 | 3.1 |
| 3.5 | Map AIR error codes to user-friendly messages | 4 | 3.1 |
| 3.6 | Implement retry logic for transient failures | 3 | 3.1 |
| 3.7 | Implement audit logging for all API calls | 3 | 1.3, 3.1 |
| 3.8 | Create mock AIR API for testing | 4 | 3.1 |
| 3.9 | Write integration tests with mock API | 6 | 3.1-3.7, 3.8 |
| Total |  | 37 hours |  |

### Phase 4: User Interface Development (Week 4-5)

| Task ID | Task | Estimated Hours | Dependencies |
| --- | --- | --- | --- |
| 4.1 | Create login screen | 3 | 1.8 |
| 4.2 | Create main dashboard layout | 4 | 4.1 |
| 4.3 | Create file upload component (drag-drop) | 4 | 4.2 |
| 4.4 | Create validation preview screen | 6 | 2.10, 4.3 |
| 4.5 | Create error highlight/editing component | 5 | 4.4 |
| 4.6 | Create warning review screen | 4 | 3.4, 4.4 |
| 4.7 | Create submission progress tracker | 4 | 4.6 |
| 4.8 | Create submission history screen | 4 | 4.2 |
| 4.9 | Create submission detail view | 3 | 4.8 |
| 4.10 | Create export/download functionality | 3 | 4.8, 4.9 |
| 4.11 | Implement responsive design | 4 | 4.1-4.10 |
| 4.12 | Add loading states and error displays | 3 | 4.1-4.10 |
| 4.13 | Write component tests | 4 | 4.1-4.10 |
| Total |  | 51 hours |  |

### Phase 5: Testing & Certification (Week 5-6)

| Task ID | Task | Estimated Hours | Dependencies |
| --- | --- | --- | --- |
| 5.1 | End-to-end testing with test data | 8 | Phases 1-4 |
| 5.2 | Test with AIR Vendor Test Environment | 8 | 5.1 |
| 5.3 | Execute Services Australia test scenarios | 6 | 5.2 |
| 5.4 | Fix any issues found during testing | 8 | 5.1-5.3 |
| 5.5 | Prepare certification documentation | 4 | 5.1-5.4 |
| 5.6 | Submit for Services Australia certification | 2 | 5.5 |
| 5.7 | Address certification feedback (if any) | 6 | 5.6 |
| 5.8 | Create user documentation | 4 | 5.4 |
| Total |  | 46 hours |  |

### Phase 6: Deployment & Go-Live (Week 7-8)

| Task ID | Task | Estimated Hours | Dependencies |
| --- | --- | --- | --- |
| 6.1 | Configure production environment on Vercel | 3 | Phase 5 |
| 6.2 | Set up production database on Supabase | 2 | 6.1 |
| 6.3 | Configure production PRODA credentials | 2 | 6.1 |
| 6.4 | Set up custom domain (if required) | 2 | 6.1 |
| 6.5 | Configure production monitoring/alerts | 3 | 6.1 |
| 6.6 | Perform production smoke test | 2 | 6.1-6.5 |
| 6.7 | User training session | 3 | 6.6 |
| 6.8 | Go-live and initial support | 4 | 6.7 |
| 6.9 | Post-launch monitoring (1 week) | 8 | 6.8 |
| Total |  | 29 hours |  |

## Total Project Estimate

| Phase | Hours |
| --- | --- |
| Phase 1: Foundation & Authentication | 35 |
| Phase 2: Excel Processing & Validation | 42 |
| Phase 3: AIR API Integration | 37 |
| Phase 4: User Interface Development | 51 |
| Phase 5: Testing & Certification | 46 |
| Phase 6: Deployment & Go-Live | 29 |
| Total | 240 hours |

# 8. Phase 1: Foundation & Authentication

## 1.1 Set Up Vercel Project

### Work Items

- Create new Next.js 14 project with App Router

- Configure TypeScript

- Set up folder structure

- Connect to Vercel for deployment

- Configure environment variables

### Folder Structure

air-vaccination-system/
├── app/
│   ├── (auth)/
│   │   ├── login/
│   │   │   └── page.tsx
│   │   └── layout.tsx
│   ├── (dashboard)/
│   │   ├── upload/
│   │   │   └── page.tsx
│   │   ├── validate/
│   │   │   └── page.tsx
│   │   ├── submit/
│   │   │   └── page.tsx
│   │   ├── history/
│   │   │   └── page.tsx
│   │   └── layout.tsx
│   ├── api/
│   │   ├── auth/
│   │   │   └── [...nextauth]/
│   │   │       └── route.ts
│   │   ├── upload/
│   │   │   └── route.ts
│   │   ├── validate/
│   │   │   └── route.ts
│   │   ├── air/
│   │   │   ├── record-encounter/
│   │   │   │   └── route.ts
│   │   │   └── confirm-encounter/
│   │   │       └── route.ts
│   │   ├── history/
│   │   │   └── route.ts
│   │   └── export/
│   │       └── route.ts
│   ├── layout.tsx
│   └── page.tsx
├── components/
│   ├── ui/
│   │   ├── button.tsx
│   │   ├── input.tsx
│   │   ├── table.tsx
│   │   └── ...
│   ├── FileUpload.tsx
│   ├── ValidationResults.tsx
│   ├── WarningReview.tsx
│   ├── SubmissionProgress.tsx
│   └── SubmissionHistory.tsx
├── lib/
│   ├── auth/
│   │   ├── proda.ts
│   │   └── jwt.ts
│   ├── validation/
│   │   ├── index.ts
│   │   ├── medicare.ts
│   │   ├── business-rules.ts
│   │   └── cross-record.ts
│   ├── air/
│   │   ├── client.ts
│   │   ├── record-encounter.ts
│   │   └── confirm-encounter.ts
│   ├── excel/
│   │   ├── parser.ts
│   │   └── template.ts
│   ├── db/
│   │   └── index.ts
│   └── utils/
│       └── index.ts
├── types/
│   ├── air.ts
│   ├── validation.ts
│   └── submission.ts
├── public/
│   └── templates/
│       └── vaccination_template.xlsx
├── .env.local
├── .env.production
├── package.json
└── tsconfig.json

## 1.4 PRODA B2B Authentication Module

### Overview

The PRODA (Provider Digital Access) B2B authentication uses OAuth 2.0 with JWT assertions signed by a private key stored in a Java KeyStore (JKS) file.

### Authentication Flow

┌─────────────────┐                      ┌─────────────────┐
│   Our System    │                      │   PRODA OAuth   │
└─────────────────┘                      └─────────────────┘
         │                                        │
         │  1. Create JWT assertion               │
         │     - iss: Minor ID                    │
         │     - sub: Device name                 │
         │     - aud: PRODA token endpoint        │
         │     - exp: 5 mins                      │
         │     - Sign with JKS private key        │
         │                                        │
         │  2. POST /b2b/token                    │
         │     grant_type: client_credentials     │
         │     client_id: [Minor ID]              │
         │     client_assertion: [signed JWT]     │
         │ ─────────────────────────────────────▶ │
         │                                        │
         │  3. Receive access token               │
         │     access_token: [JWT]                │
         │     expires_in: 3600                   │
         │ ◀───────────────────────────────────── │
         │                                        │
         │  4. Call AIR API                       │
         │     Authorization: Bearer [token]      │
         │     X-IBM-Client-Id: [API Key]         │
         │ ─────────────────────────────────────▶ │

### Implementation Code (lib/auth/proda.ts)

// Key interfaces and implementation approach
interface PRODAConfig {
  tokenEndpoint: string;
  minorId: string;
  deviceName: string;
  jksPath: string;
  jksPassword: string;
  keyAlias: string;
}

interface TokenResponse {
  access_token: string;
  token_type: string;
  expires_in: number;
}

class PRODAAuthService {
  private config: PRODAConfig;
  private currentToken: string | null = null;
  private tokenExpiry: Date | null = null;

  constructor(config: PRODAConfig) {
    this.config = config;
  }

  async getAccessToken(): Promise<string> {
    // Check if current token is valid
    if (this.currentToken && this.tokenExpiry && new Date() < this.tokenExpiry) {
      return this.currentToken;
    }

    // Generate new token
    return this.refreshToken();
  }

  private async refreshToken(): Promise<string> {
    // 1. Load private key from JKS
    // 2. Create JWT assertion
    // 3. Call PRODA token endpoint
    // 4. Store token and expiry
    // 5. Return access token
  }

  private async createJWTAssertion(): Promise<string> {
    // Create and sign JWT with RS256
  }
}

### Environment Variables Required

# PRODA Configuration
PRODA_TOKEN_ENDPOINT=https://proda.humanservices.gov.au/piaweb/api/b2b/v1/token
PRODA_MINOR_ID=ABC00001
PRODA_DEVICE_NAME=air-vaccination-device
PRODA_JKS_BASE64=[Base64 encoded JKS file]
PRODA_JKS_PASSWORD=[encrypted]
PRODA_KEY_ALIAS=air-signing-key

# AIR API Configuration
AIR_API_ENDPOINT_VENDOR=https://api.vendor.medicareaustralia.gov.au
AIR_API_ENDPOINT_PROD=https://api.medicareaustralia.gov.au
AIR_CLIENT_ID=[X-IBM-Client-Id from Developer Portal]
AIR_PRODUCT_ID=air-vaccination-system/1.0.0
AIR_PROVIDER_NUMBER=[Provider number]

# 9. Phase 2: Excel Processing & Validation

## 2.1 Excel Template Specification

### Columns

| Column | Header | Data Type | Required | Validation | AIR Field |
| --- | --- | --- | --- | --- | --- |
| A | Row ID | Auto | No | Auto-generated | N/A |
| B | Medicare Card Number | Number | Yes | 10 digits, Luhn check | medicareCardNumber |
| C | Medicare IRN | Number | Yes | 1-2 digits (1-99) | medicareIRN |
| D | First Name | Text | Yes | Max 40 chars | givenName |
| E | Last Name | Text | Yes | Max 40 chars | familyName |
| F | Date of Birth | Date | Yes | DD/MM/YYYY, past date | dateOfBirth |
| G | Gender | Dropdown | Yes | M/F/I/N | sex |
| H | Address Line 1 | Text | Yes | Max 60 chars | addressLine |
| I | Suburb | Text | Yes | Max 40 chars | locality |
| J | Postcode | Number | Yes | 4 digits | postcode |
| K | Vaccine Code | Dropdown | Yes | From AIR reference | vaccineCode |
| L | Vaccine Dose | Dropdown | Yes | B, 1-20 | doseNumber |
| M | Vaccine Batch | Text | Conditional* | Max 30 chars | vaccineBatchNumber |
| N | Date of Service | Date | Yes | DD/MM/YYYY, ≤ today | dateOfService |
| O | Route of Admin | Dropdown | Yes | IM/ID/SC/OR/IN | administrationRoute |
| P | Vaccine Type | Dropdown | Conditional* | OTH, NIP, etc. | vaccineType |

*Conditional: Required for certain vaccine codes as per AIR reference data

### Template Features

- Header row locked - Prevents accidental modification

- Data validation dropdowns - Pre-populated valid values

- Conditional formatting - Highlights invalid data

- Example row - Shows correct format (row 2, greyed out)

- Instructions sheet - User guide included

## 2.6 Medicare Number Validation Implementation

### Validation Rules

- Format: Exactly 10 digits (no spaces, dashes, or letters)

- Check Digit: Position 9 must match Luhn algorithm result

- Issue Number: Position 10 must be 1-9 (not 0)

- First Digit: Must be 2-6 (Medicare number ranges)

### Test Cases

| Medicare Number | Expected Result | Reason |
| --- | --- | --- |
| 2123456701 | Valid | Correct format and check digit |
| 212345670 | Invalid | Only 9 digits |
| 21234567012 | Invalid | 11 digits |
| 2123456702 | Invalid | Wrong check digit |
| 2123456700 | Invalid | Issue number cannot be 0 |
| 1123456701 | Invalid | First digit invalid (must be 2-6) |
| 212345670A | Invalid | Contains letter |
| 2123-4567-01 | Invalid | Contains dashes |

## 2.7 Business Rule Validation

### Vaccine Code Validation

async function validateVaccineCode(code: string, referenceData: VaccineReference[]): ValidationResult {
  const vaccine = referenceData.find(v => v.code === code);
  
  if (!vaccine) {
    return {
      valid: false,
      error: `Vaccine code '${code}' not found in AIR reference data`
    };
  }
  
  if (!vaccine.active) {
    return {
      valid: false,
      error: `Vaccine code '${code}' is no longer active`
    };
  }
  
  return { valid: true, vaccine };
}

### Date Validations

function validateDates(dateOfBirth: Date, dateOfService: Date): ValidationResult[] {
  const errors: ValidationResult[] = [];
  const today = new Date();
  
  // Date of service cannot be in the future
  if (dateOfService > today) {
    errors.push({
      valid: false,
      field: 'dateOfService',
      error: 'Date of service cannot be in the future'
    });
  }
  
  // Date of service cannot be before date of birth
  if (dateOfService < dateOfBirth) {
    errors.push({
      valid: false,
      field: 'dateOfService',
      error: 'Date of service cannot be before patient date of birth'
    });
  }
  
  // Warning if date of service is more than 60 days ago
  const sixtyDaysAgo = new Date();
  sixtyDaysAgo.setDate(sixtyDaysAgo.getDate() - 60);
  if (dateOfService < sixtyDaysAgo) {
    errors.push({
      valid: true,
      warning: true,
      field: 'dateOfService',
      error: 'Date of service is more than 60 days ago - please verify'
    });
  }
  
  return errors;
}

# 10. Phase 3: AIR API Integration

## 3.1 Record Encounter API

### Request Format

interface RecordEncounterRequest {
  informationProvider: {
    providerNumber: string;  // AIR provider number
  };
  individual: {
    medicareCard: {
      medicareCardNumber: string;  // 10 digits
      medicareIRN: string;         // 1-2 digits
    };
    name: {
      familyName: string;
      givenName: string;
    };
    dateOfBirth: string;  // YYYY-MM-DD
    sex: string;          // M, F, I, N
    address: {
      addressLine: string;
      locality: string;
      postcode: string;
    };
  };
  encounter: {
    dateOfService: string;  // YYYY-MM-DD
    vaccination: {
      vaccineCode: string;
      doseNumber: string;
      vaccineBatchNumber?: string;
      administrationRoute: string;
      vaccineType?: string;
    };
  };
}

### Response Handling

interface RecordEncounterResponse {
  informationId: string;  // Required for Confirm Encounter
  status: 'SUCCESS' | 'WARNING' | 'ERROR';
  warnings?: Array<{
    code: string;
    message: string;
    field?: string;
  }>;
  errors?: Array<{
    code: string;
    message: string;
    field?: string;
  }>;
}

## 3.2 Confirm Encounter API

### Request Format

interface ConfirmEncounterRequest {
  informationId: string;  // From Record Encounter response
  confirmation: 'CONFIRM' | 'CANCEL';
}

### API Endpoints

| Environment | Endpoint |
| --- | --- |
| Vendor Test | https://api.vendor.medicareaustralia.gov.au/air/immunisation/v1/encounter |
| Production | https://api.medicareaustralia.gov.au/air/immunisation/v1/encounter |

### Required Headers

| Header | Value |
| --- | --- |
| Authorization | Bearer {PRODA_ACCESS_TOKEN} |
| X-IBM-Client-Id | {CLIENT_ID_FROM_DEVELOPER_PORTAL} |
| dhs-productId | air-vaccination-system/1.0.0 |
| dhs-subjectId | {MINOR_ID} |
| dhs-subjectIdType | LocationId |
| Content-Type | application/json |

# 11. Phase 4: User Interface Development

## Screen Wireframes

### 4.1 Login Screen

┌─────────────────────────────────────────────────────────────────────┐
│                                                                     │
│                    ┌─────────────────────────┐                      │
│                    │  🏥 AIR Vaccination     │                      │
│                    │     Submission System   │                      │
│                    └─────────────────────────┘                      │
│                                                                     │
│                    ┌─────────────────────────┐                      │
│                    │ Email                   │                      │
│                    │ _______________________ │                      │
│                    └─────────────────────────┘                      │
│                                                                     │
│                    ┌─────────────────────────┐                      │
│                    │ Password                │                      │
│                    │ _______________________ │                      │
│                    └─────────────────────────┘                      │
│                                                                     │
│                    ┌─────────────────────────┐                      │
│                    │        Login            │                      │
│                    └─────────────────────────┘                      │
│                                                                     │
│                    Forgot password?                                 │
│                                                                     │
└─────────────────────────────────────────────────────────────────────┘

### 4.3 File Upload Screen

┌─────────────────────────────────────────────────────────────────────┐
│  🏥 AIR Vaccination System                          [User] [Logout] │
├─────────────────────────────────────────────────────────────────────┤
│  ┌─────┐ ┌─────────┐ ┌──────────┐ ┌─────────┐                       │
│  │Upload│ │Validate │ │ Submit   │ │ History │                       │
│  └─────┘ └─────────┘ └──────────┘ └─────────┘                       │
├─────────────────────────────────────────────────────────────────────┤
│                                                                     │
│  Upload Vaccination Records                                         │
│  ─────────────────────────────────────────────────────────────────  │
│                                                                     │
│  ┌───────────────────────────────────────────────────────────────┐  │
│  │                                                               │  │
│  │                  📁 Drag and drop Excel file here            │  │
│  │                                                               │  │
│  │                           or                                  │  │
│  │                                                               │  │
│  │                  [Browse Files]                               │  │
│  │                                                               │  │
│  │                  Accepted: .xlsx, .xls                        │  │
│  │                                                               │  │
│  └───────────────────────────────────────────────────────────────┘  │
│                                                                     │
│  [Download Template]   Need help? View instructions                 │
│                                                                     │
└─────────────────────────────────────────────────────────────────────┘

### 4.4 Validation Results Screen

┌─────────────────────────────────────────────────────────────────────┐
│  🏥 AIR Vaccination System                          [User] [Logout] │
├─────────────────────────────────────────────────────────────────────┤
│  ┌─────┐ ┌─────────┐ ┌──────────┐ ┌─────────┐                       │
│  │Upload│ │Validate │ │ Submit   │ │ History │                       │
│  └─────┘ └─────────┘ └──────────┘ └─────────┘                       │
├─────────────────────────────────────────────────────────────────────┤
│                                                                     │
│  Validation Results                                                 │
│  ─────────────────────────────────────────────────────────────────  │
│                                                                     │
│  File: vaccinations_january.xlsx                                    │
│                                                                     │
│  ┌─────────────┐ ┌─────────────┐ ┌─────────────┐ ┌─────────────┐    │
│  │ Total: 47   │ │ ✓ Valid: 42 │ │ ✗ Errors: 5 │ │ ⚠ Warn: 3   │    │
│  └─────────────┘ └─────────────┘ └─────────────┘ └─────────────┘    │
│                                                                     │
│  ┌───────────────────────────────────────────────────────────────┐  │
│  │ ❌ ERRORS (must fix before submission)                        │  │
│  ├───────────────────────────────────────────────────────────────┤  │
│  │ Row │ Field              │ Value      │ Error                 │  │
│  ├─────┼────────────────────┼────────────┼───────────────────────┤  │
│  │ 12  │ Medicare Number    │ 298765432  │ Invalid check digit   │  │
│  │ 15  │ Vaccine Code       │ INVALID    │ Not in reference data │  │
│  │ 23  │ Date of Service    │ 15/13/2025 │ Invalid date format   │  │
│  │ 31  │ Postcode           │ 123        │ Must be 4 digits      │  │
│  │ 45  │ IRN                │ 0          │ Must be 1-9           │  │
│  └───────────────────────────────────────────────────────────────┘  │
│                                                                     │
│  ┌───────────────────────────────────────────────────────────────┐  │
│  │ ⚠️ WARNINGS (review recommended)                               │  │
│  ├───────────────────────────────────────────────────────────────┤  │
│  │ Row │ Field              │ Value      │ Warning               │  │
│  ├─────┼────────────────────┼────────────┼───────────────────────┤  │
│  │ 8   │ Date of Birth      │ 15/01/1920 │ Patient over 100 yrs  │  │
│  │ 19  │ Duplicate          │ -          │ Same as row 18        │  │
│  │ 33  │ Date of Service    │ 01/01/2025 │ Over 60 days ago      │  │
│  └───────────────────────────────────────────────────────────────┘  │
│                                                                     │
│  [Download Error Report]  [Upload New File]                         │
│                                                                     │
│  ⚠️ You must fix all errors before submitting to AIR                │
│                                                                     │
└─────────────────────────────────────────────────────────────────────┘

### 4.6 Warning Review Screen (After AIR Submission)

┌─────────────────────────────────────────────────────────────────────┐
│  🏥 AIR Vaccination System                          [User] [Logout] │
├─────────────────────────────────────────────────────────────────────┤
│  ┌─────┐ ┌─────────┐ ┌──────────┐ ┌─────────┐                       │
│  │Upload│ │Validate │ │ Submit   │ │ History │                       │
│  └─────┘ └─────────┘ └──────────┘ └─────────┘                       │
├─────────────────────────────────────────────────────────────────────┤
│                                                                     │
│  AIR Warning Review                                                 │
│  ─────────────────────────────────────────────────────────────────  │
│                                                                     │
│  The following records returned warnings from AIR.                  │
│  Please review and choose to CONFIRM or CANCEL each record.         │
│                                                                     │
│  ┌───────────────────────────────────────────────────────────────┐  │
│  │ Row │ Patient            │ Warning Code │ Warning Message     │  │
│  ├─────┼────────────────────┼──────────────┼─────────────────────┤  │
│  │ 5   │ John Smith         │ AIR-W-1001   │ Vaccination may be  │  │
│  │     │ DOB: 15/03/1985    │              │ earlier than usual  │  │
│  │     │                    │              │ schedule            │  │
│  │     │                    │              │ [Confirm] [Cancel]  │  │
│  ├─────┼────────────────────┼──────────────┼─────────────────────┤  │
│  │ 12  │ Jane Doe           │ AIR-W-1045   │ Previous record     │  │
│  │     │ DOB: 22/07/1990    │              │ exists for this     │  │
│  │     │                    │              │ vaccine series      │  │
│  │     │                    │              │ [Confirm] [Cancel]  │  │
│  └───────────────────────────────────────────────────────────────┘  │
│                                                                     │
│  [Confirm All Selected]  [Cancel All]                               │
│                                                                     │
└─────────────────────────────────────────────────────────────────────┘

### 4.8 Submission History Screen

┌─────────────────────────────────────────────────────────────────────┐
│  🏥 AIR Vaccination System                          [User] [Logout] │
├─────────────────────────────────────────────────────────────────────┤
│  ┌─────┐ ┌─────────┐ ┌──────────┐ ┌─────────┐                       │
│  │Upload│ │Validate │ │ Submit   │ │ History │                       │
│  └─────┘ └─────────┘ └──────────┘ └─────────┘                       │
├─────────────────────────────────────────────────────────────────────┤
│                                                                     │
│  Submission History                                                 │
│  ─────────────────────────────────────────────────────────────────  │
│                                                                     │
│  Filter: [All Statuses ▼]  Date: [Last 30 days ▼]  [Search...]     │
│                                                                     │
│  ┌───────────────────────────────────────────────────────────────┐  │
│  │ Date       │ Filename          │ Records │ Status   │ Actions │  │
│  ├────────────┼───────────────────┼─────────┼──────────┼─────────┤  │
│  │ 03/02/2026 │ vaccinations.xlsx │ 47      │ ✓ Done   │ [View]  │  │
│  │ 01/02/2026 │ jan_batch_2.xlsx  │ 32      │ ✓ Done   │ [View]  │  │
│  │ 28/01/2026 │ jan_batch_1.xlsx  │ 58      │ ⚠ Partial│ [View]  │  │
│  │ 15/01/2026 │ december.xlsx     │ 45      │ ✓ Done   │ [View]  │  │
│  └───────────────────────────────────────────────────────────────┘  │
│                                                                     │
│  [Export All]   Showing 4 of 4 submissions                          │
│                                                                     │
└─────────────────────────────────────────────────────────────────────┘

# 12. Phase 5: Testing & Certification

## Test Environment

| Environment | Endpoint | Purpose |
| --- | --- | --- |
| Vendor Test | api.vendor.medicareaustralia.gov.au | Development testing |
| Production | api.medicareaustralia.gov.au | Live submissions |

## Test Scenarios

### Scenario 1: Successful Single Record Submission

| Step | Action | Expected Result |
| --- | --- | --- |
| 1 | Upload Excel with 1 valid record | File accepted, validation passes |
| 2 | Click Submit | Record Encounter API called |
| 3 | No warnings returned | Confirm Encounter called automatically |
| 4 | Submission completes | Status shows “Completed” |

### Scenario 2: Submission with Warnings

| Step | Action | Expected Result |
| --- | --- | --- |
| 1 | Upload Excel with record triggering warning | File accepted, validation passes |
| 2 | Click Submit | Record Encounter API called |
| 3 | Warning returned | Warning review screen displayed |
| 4 | Click Confirm | Confirm Encounter called |
| 5 | Submission completes | Status shows “Completed” |

### Scenario 3: Validation Errors

| Step | Action | Expected Result |
| --- | --- | --- |
| 1 | Upload Excel with invalid Medicare number | File accepted |
| 2 | Validation runs | Error displayed: “Invalid Medicare check digit” |
| 3 | Submit button disabled | Cannot proceed until error fixed |

### Scenario 4: Batch Submission (150 records)

| Step | Action | Expected Result |
| --- | --- | --- |
| 1 | Upload Excel with 150 valid records | File accepted, validation passes |
| 2 | Click Submit | Progress bar shows submission status |
| 3 | All records processed | Summary shows success/failure counts |

## Services Australia Certification Requirements

- Successful Record Encounter - Submit valid vaccination record

- Handle Warnings - Correctly process and display warnings

- Confirm/Cancel - Correctly call Confirm Encounter

- Error Handling - Correctly handle and display API errors

- Audit Trail - Demonstrate logging capabilities

- Security - Demonstrate certificate handling and authentication

# 13. Phase 6: Deployment & Go-Live

## Deployment Checklist

### Pre-Deployment

- ☐ All tests passing

- ☐ Services Australia certification obtained

- ☐ Production PRODA credentials configured

- ☐ Production database created

- ☐ Custom domain configured (if applicable)

- ☐ SSL certificate active

- ☐ Backup strategy documented

### Deployment Steps

- Configure Vercel production environment variables

- Deploy to production

- Verify PRODA authentication working

- Submit test record to AIR

- Verify record appears in AIR

- Configure monitoring alerts

### Post-Deployment

- ☐ User training completed

- ☐ Documentation provided

- ☐ Support contact established

- ☐ First real submission successful

# 14. Error Handling Strategy

## Error Categories

| Category | Example | User Message | Technical Action |
| --- | --- | --- | --- |
| Validation | Invalid Medicare number | “Medicare number has invalid check digit (row 12)” | Display inline error |
| Authentication | PRODA token expired | “Session expired, please wait…” | Auto-refresh token |
| API | AIR service unavailable | “AIR service temporarily unavailable, retrying…” | Retry with backoff |
| Network | Connection timeout | “Connection lost, attempting to reconnect…” | Retry 3 times |
| Data | Duplicate submission | “This vaccination already recorded” | Show AIR warning |

## Retry Strategy

const retryConfig = {
  maxRetries: 3,
  initialDelay: 1000,  // 1 second
  maxDelay: 30000,     // 30 seconds
  backoffMultiplier: 2,
  retryableErrors: [
    'ECONNRESET',
    'ETIMEDOUT',
    'ECONNREFUSED',
    'AIR-E-5001',  // Service temporarily unavailable
  ]
};

# 15. Security Considerations

## Data Protection

| Data Type | Protection Method |
| --- | --- |
| User passwords | bcrypt hashing (12 rounds) |
| JKS certificate | Base64 encoded, stored in encrypted env var |
| JKS password | Encrypted environment variable |
| Access tokens | In-memory only, never stored |
| Patient data | Encrypted at rest (Supabase), TLS in transit |
| Audit logs | Tamper-evident, read-only after creation |

## Access Control

| Resource | Access Level |
| --- | --- |
| Dashboard | Authenticated users only |
| Upload | Authenticated users only |
| Submit to AIR | Authenticated users only |
| View history | Own submissions only |
| Admin functions | Admin role only |

## Compliance

- Privacy Act 1988 (Cth) - Patient data handled in accordance with Australian Privacy Principles

- My Health Records Act 2012 - Healthcare identifier handling compliant

- Services Australia API Terms - Credentials protected as per agreement

# Appendix A: Excel Template Specification

## Column Details

| Col | Header | Type | Required | Validation | Example |
| --- | --- | --- | --- | --- | --- |
| A | Row ID | Auto | - | Auto-generated | 1 |
| B | Medicare Card Number | Number | ✓ | 10 digits, Luhn check | 2123456701 |
| C | Medicare IRN | Number | ✓ | 1-2 digits | 1 |
| D | First Name | Text | ✓ | Max 40 chars | John |
| E | Last Name | Text | ✓ | Max 40 chars | Smith |
| F | Date of Birth | Date | ✓ | DD/MM/YYYY | 15/03/1985 |
| G | Gender | List | ✓ | M/F/I/N | M |
| H | Address Line 1 | Text | ✓ | Max 60 chars | 123 Main St |
| I | Suburb | Text | ✓ | Max 40 chars | Sydney |
| J | Postcode | Number | ✓ | 4 digits | 2000 |
| K | Vaccine Code | List | ✓ | AIR reference | COVAST |
| L | Vaccine Dose | List | ✓ | B, 1-20 | 1 |
| M | Vaccine Batch | Text | * | Max 30 chars | ABC123 |
| N | Date of Service | Date | ✓ | DD/MM/YYYY | 01/02/2026 |
| O | Route of Admin | List | ✓ | IM/ID/SC/OR/IN | IM |
| P | Vaccine Type | List | * | OTH/NIP/etc | NIP |

*Conditional based on vaccine code

## Dropdown Values

### Gender (Column G)

| Value | Description |
| --- | --- |
| M | Male |
| F | Female |
| I | Intersex/Indeterminate |
| N | Not stated |

### Route of Administration (Column O)

| Value | Description |
| --- | --- |
| IM | Intramuscular |
| ID | Intradermal |
| SC | Subcutaneous |
| OR | Oral |
| IN | Intranasal |

# Appendix B: AIR Error Code Reference

## Common Error Codes

| Code | Message | Resolution |
| --- | --- | --- |
| AIR-E-1001 | Invalid Medicare card number | Check 10-digit format and check digit |
| AIR-E-1002 | Medicare IRN not found | Verify IRN matches card |
| AIR-E-1017 | Invalid provider number | Check provider number format |
| AIR-E-1029 | Provider not registered | Contact Services Australia |
| AIR-E-1039 | Minor ID not linked | Verify PRODA setup |
| AIR-E-1063 | Provider not authorised | Check provider permissions |
| AIR-E-2001 | Invalid vaccine code | Use code from AIR reference data |
| AIR-E-2010 | Invalid date of service | Check date format (YYYY-MM-DD) |
| AIR-E-5001 | Service unavailable | Retry after delay |

## Warning Codes

| Code | Message | Action |
| --- | --- | --- |
| AIR-W-1001 | Earlier than usual schedule | Review and confirm if correct |
| AIR-W-1045 | Previous record exists | Verify not duplicate |

# Appendix C: Credentials Checklist

## Required Before Development

| Credential | Source | Status |
| --- | --- | --- |
| X-IBM-Client-Id | Developer Portal | ☐ Pending |
| Minor ID | Services Australia | ☐ Pending |
| AIR Provider Number | Services Australia | ☐ Pending |
| PRODA Org RA Number | PRODA | ☐ Pending |
| Device Name | PRODA B2B Registration | ☐ Pending |
| JKS Certificate | PRODA B2B Registration | ☐ Pending |
| JKS Password | Created during registration | ☐ Pending |

## Please Provide

To begin development, please provide:

- X-IBM-Client-Id: Your 32-character API key from the Health Systems Developer Portal

- Minor ID: Your assigned Minor ID (format: ABC00001)

- AIR Provider Number: Your pharmacy’s AIR provider number

- PRODA Organisation RA Number: Your organisation’s PRODA RA number

- B2B Device Name: The name you registered for the B2B device

- JKS Certificate File: The .jks file from B2B device registration

- JKS Password: The password for the JKS file

- Preferred Product Name: For the dhs-productId header (e.g., “PharmacyName AIR System/1.0”)

# Document Approval

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Authorised Officer | David Cannalonga | __________ | __________ |
| Developer | ________________ | __________ | __________ |

End of Document